Connor Phalen March 29th, 2015

Greg Little

Bryan Doroteo

Francis Carreon

Jason Sun

**Milestone 5**

Items Completed:

-Sign In/ Sign Out

-User Account Deletion

-User Registration

-Various Content updates to the overall site

-User Registration Validation of Info

-Displays users name while logged in

-.php functions enabled

-Inter-page navigation by way of a scroll bar with click able images.

-Properly Identifies if User has an account

URL Links:

-Website Index: <http://spacewhale.comxa.com/index.html>

-Website Login: <http://spacewhale.comxa.com/login.html>

-Website Signup: <http://spacewhale.comxa.com/signup.php>

Not Completed:

-Currently, our main site isn't linked up with our login code. So we have the login code on the site, and our actual website content in our Github Directory.